## Slide 1: Progress Reporting (Week 3)
Design and implement the model of smart garden
Group 1 - Increment 1

## Slide 2: Increment 1 – Goals & Deliverable
Goals
  Understanding interfaces and protocol in system.
  Identify sensors, will be used in system.
  Given clearly model for overview of system.
  Order fixed hardware.
  Given a basic design in backend and framework.
Deliverable
  Software Project Management Plan
  Software Requirement Specification

## Slide 3: Increment 1 – To do list
Research:
  Temperature and humidity sensors
  I2C: connect sensors with CC1310 in Sub Controller
  UART: communication in Main Controller (CC1310 with Raspberry)
  RF: connection between Main Controller with Sub Controller
  Load indexes of sensors to MCU
  Tools and technique to build web server
  Android Application UI
Design
  System Database
  Webserver

## Slide 4: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Structure and Principles

## Slide 5: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Activity Mode
    Based on Speed:
    + Standard Mode
    + Low-Speed Mode
    Based on Master – Slave Relative
    + One Master – One Slave
    + One Master – Many Slave
    + Many Master – Many Slave

## Slide 6: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Activity Mode
    Based on Speed:
    + Standard Mode
    + Low-Speed Mode
    Based on Master – Slave Relative
    + One Master – One Slave
    + One Master – Many Slave
    + Many Master – Many Slave

## Slide 7: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Addressed and Data Transfer

## Slide 8: Increment 1 – Completed
Research RF connection

## Slide 9: Increment 1 – Completed
Research RF connection
  AM

## Slide 10: Increment 1 – Completed
Research RF connection (Chinhph)
  FM

## Slide 11: Increment 1 – Completed
Tools & Technique to build Web server (Phaplv)

## Slide 12: Increment 1 – Completed
Design Database (Sangpt, Phaplv)

## Slide 13: Increment 1 – In progress
Temperature and humidity sensors (Sangpt)

## Slide 14: Increment 1 – In progress
Load indexes of sensors (Sangpt)

## Slide 15: Increment 1 – In progress
Design Webserver – MVC (Phaplv)

## Slide 16: Increment 1 – Delay & Risks
Hardware: late of order MCU and soil moisture sensor.
Lack of face to face working together.
Lack of member share of understand.