## Slide 1: Progress Reporting (Week 3)
Design and implement the model of smart garden
Group 1 - Increment 1

## Slide 2: Increment 1 – Goals & Deliverable
Goals
  Understanding interfaces and protocol in system.
  Identify sensors, will be used in system.
  Given clearly model for overview of system.
  Order fixed hardware.
  Given a basic design in backend and framework.
Deliverable
  Software Project Management Plan
  Software Requirement Specification

## Slide 3: Increment 1 – To do list
Research:
  Temperature and humidity sensors
  I2C: connect sensors with CC1310 in Sub Controller
  UART: communication in Main Controller (CC1310 with Raspberry)
  RF: connection between Main Controller with Sub Controller
  Load indexes of sensors to MCU
  Tools and technique to build web server
  Android Application UI
Design
  System Database
  Webserver

## Slide 4: Increment 1 – Completed
Research I2C protocol (Nghihh)
  Structure and Principles

## Slide 5: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Activity Mode
    Based on Speed:
    + Standard Mode
    + Low-Speed Mode
    Based on Master – Slave Relative
    + One Master – One Slave
    + One Master – Many Slave
    + Many Master – Many Slave

## Slide 6: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Activity Mode
    Based on Speed:
    + Standard Mode
    + Low-Speed Mode
    Based on Master – Slave Relative
    + One Master – One Slave
    + One Master – Many Slave
    + Many Master – Many Slave

## Slide 7: Increment 1 – Completed
Research I2C protocol (Nghihh & Chinhph)
  Addressed and Data Transfer

## Slide 8: Increment 1 – Completed
Research RF connection

## Slide 9: Increment 1 – Completed
Research RF connection
  AM

## Slide 10: Increment 1 – Completed
Research RF connection (Chinhph)
  FM

## Slide 11: Increment 1 – Completed
Tools & Technique to build Web server (Phaplv)

## Slide 12: Increment 1 – Completed
Design Database (Sangpt, Phaplv)

## Slide 13: Increment 1 – In progress
Temperature and humidity sensors (Sangpt)

## Slide 14: Increment 1 – In progress
Load indexes of sensors (Sangpt)

## Slide 15: Increment 1 – In progress
Design Webserver – MVC (Phaplv)

## Slide 16
Plant | PH | Light | Humidity(%) | Temperature(độ C) | Temperature of soil(%)
Bắp (Ngô) | 5.7 – 7.5 | cây sáng ngắn ngày | 45 | 32-35 | 60-70
Họ bầu bí | 5.5 – 6.8 |  |  |  | 
Bông cải xanh | 6.0 – 6.5 |  |  |  | 
Cà chua | 6.0 – 7.0 | cây ưa sáng | 40-60 | 21-24 | 
Cà phê | 6.0 – 6.5 | thích as tán xạ | >70 | 20-22 | 
Cà rốt | 5.5 – 7.0 |  |  |  | 
Cà tím | 6.0 – 7.0 |  |  |  | 
Cải bắp | 6.5 – 7.0 |  |  |  | 
Củ cải | 5.8 – 6.8 |  |  |  | 
Cải thảo | 6.5 – 7.0 |  |  |  | 
Cam quýt | 5.5 -6.0 |  |  |  | 
Cao su | 5.0 – 6.8 |  |  |  | 
Cát tường | 5.5 – 7.5 |  |  |  | 
Cẩm chướng | 6.0 – 6.8 |  |  |  | 
Cẩm tú cầu | 4.5 – 8.0 |  |  |  | 
Đậu đỗ (đỗ tương) | 6.0-7.0 |  |  |  | 
Đậu phộng | 5.3 – 6.6 |  |  |  | 
Dâu tây | 5.5 – 6.8 |  |  |  | 
Đậu tương | 5.5 – 7.0 |  |  |  | 
Đồng tiền | 6.5 – 7.0 |  |  |  | 
Dưa hấu | 5.5 – 6.5 | Cây ưa sáng | 40-60 | 25-30 | 
Xà lách | 6.0 – 7.0 |  |  |  | 
Bông | 5.0 -7.0 |  |  |  | 
Cây chè | 4.5-5.5 |  | 30-50 |  | 
Hành tây | 6.4-7.9 |  |  |  | 
Cà chua | 6.3-6.7 |  |  |  | 
Trà | 5.0 – 6.0 |  |  |  | 
Cây tiêu | 5.5 – 7.0 |  |  |  | 
Thuốc lá | 5.5 – 6.5 |  |  |  | 
Thanh long | 4.0 – 6.0 |  |  |  | 
Súp lơ | 5.5 – 7.0 |  |  |  | 
Ớt | 6.0 – 7.5 |  |  |  | 
Nho | 6.0 – 7.5 |  | 30-50 |  | 
Mía | 5.0 – 8.0 |  |  |  | 
Mai vàng | 6.5 – 7.0 |  |  |  | 
Lúa | 5.5 – 6.5 |  |  | 32-37 | 
Lily | 6.0 – 8.0 |  | 20-30 |  | 
Khoai tây | 5.0 – 6.0 |  | 30-50 |  | 
Khoai lang | 5.5 – 6.8 |  |  |  | 
Hoa lan | 6.5 – 7.0 |  |  |  | 
Hoa hồng | 5.9 – 7.0 |  | 30-35 |  | 
Cúc nhật | 6.0 – 8.0 |  |  |  | 
Hành tỏi | 6.0 – 7.0 |  |  |  | 
Gừng | 6.0 – 6.5 |  |  |  | 
Dưa leo | 6.0 – 7.0 |  |  |  | 
Rau gia vị | 5.5 – 7.0 |  |  |  | 
Khoai mì (sắn) | 6.0 – 7.0 |  |  |  | 
Cây bơ | 5.0 – 6.0 |  |  |  | 
Dưa chuột | 6.5-7.0 | 10-12h/ngay | 85-95 | 20-30 | 
Chuối | 6.0-6.5 |  |  |  | 

## Slide 17: Increment 1 – Delay & Risks
Hardware: late of order MCU and soil moisture sensor.
Lack of face to face working together.
Lack of member share of understand.